West Michigan Vacant Land Tool

Build Roadmap

# 1. Project Overview

A web application that screens and analyzes vacant land across Ottawa, Muskegon, and Allegan counties in West Michigan. The tool cross-references MLS listings, county parcel/GIS data, zoning layers, and utility service areas to identify feasible development sites and estimate potential unit density.

Starting scope: Grand Haven, Holland, and Muskegon.

Long-term goal: Airtable integration for deal pipeline tracking.

# 2. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend | Python / FastAPI | API layer and data processing |
| Data/Spatial | GeoPandas, Shapely, DuckDB + spatial | Parcel filtering and GIS overlays |
| Frontend | Streamlit (MVP) → React (v2) | Interactive map and filter UI |
| MLS | RESO Web API | Via GRAR or WLAR OAuth credentials |
| Maps | Folium / Leaflet.js | Interactive parcel map |
| Storage | DuckDB (MVP) → PostgreSQL + PostGIS | Upgrade when multi-user needed |
| Future | Airtable API | Deal pipeline sync (Phase 5) |

# 3. Data Sources

| Source | Type | Access Method | Status |
| --- | --- | --- | --- |
| MLS (GRAR / WLAR) | Active listings + parcel match | RESO Web API (OAuth) | Credentials needed |
| Ottawa County GIS | Parcel data, ownership | Public download / WMS | Free |
| Muskegon County GIS | Parcel data, ownership | Public download / WMS | Free |
| Allegan County GIS | Parcel data, ownership | Public download / WMS | Free |
| Municipal zoning layers | Allowed uses, density limits | GIS download / PDF | Varies by city |
| FEMA Flood Map | Floodplain boundaries | Public WMS | Free |
| EGLE Wetlands | Wetland boundaries | Public WMS | Free |
| Water / Sewer districts | Utility service areas | County / utility GIS | Free (some manual) |
| Michigan Statewide Parcel | Backup parcel data | MCGI download | Free |

# 4. Feasibility Scoring Logic

## Hard Filters (parcel disqualified if any fail)

Not in sewer service area

Floodplain coverage > 25%

Current use classification is not vacant / agricultural / unimproved

Below minimum size threshold (default: 0.5 acres)

## Soft Scoring (0–100)

Zoning density — higher max units/acre scores higher

Parcel size — larger scores higher up to diminishing returns (~5 acres)

Wetland coverage — penalized above 10%

Distance to utilities — score decreases as distance increases

MLS listing status — on-market flagged; off-market flagged as opportunity

Tax status — delinquent taxes or land bank ownership flagged as opportunity

## Density Estimate

Pull max units/acre from zoning lookup table for the parcel's zoning district

Net developable area = gross acres minus floodplain and wetland overlap

Output: estimated unit range — conservative (70% of max) and optimistic (100% of max)

# 5. Build Phases

## Phase 1 — Foundation (Weeks 1–3)

Goal: Working data pipeline for one city (Grand Haven)

Set up project repo and Python environment (venv, requirements.txt)

Download Ottawa County parcel data (shapefile / GeoJSON)

Download Grand Haven zoning GIS layer

Pull FEMA floodplain and EGLE wetland layers via public WMS

Build parcel filtering script (vacant use codes, size threshold)

Overlay zoning, floodplain, and wetlands onto parcels with GeoPandas

Calculate net developable area and density estimate per parcel

Output: CSV of qualifying parcels with feasibility scores

## Phase 2 — MLS Integration (Weeks 3–5)

Goal: Match MLS listings to qualifying parcels

Obtain RESO Web API credentials from GRAR / WLAR

Build MLS API client (OAuth token handling, pagination, field mapping)

Filter for vacant land / lot listings in target geographies

Match MLS listings to parcel data by APN or address geocoding

Flag on-market parcels vs. off-market opportunities

Append listing price and days-on-market to parcel output

## Phase 3 — Web App MVP (Weeks 5–8)

Goal: Streamlit app with interactive map and parcel table

Build Streamlit UI with sidebar filters (county, city, min acres, min density)

Interactive Folium map showing qualifying parcels color-coded by score

Parcel detail panel: click a parcel to see zoning, density estimate, MLS status, score breakdown

Export to CSV button

Deploy locally; optionally push to Streamlit Cloud or a VPS

## Phase 4 — Expand Coverage (Weeks 8–12)

Goal: Add Holland and Muskegon; add utility layer

Repeat Phase 1 data pipeline for Holland (Ottawa Co.) and Muskegon (Muskegon Co.)

Source water/sewer service area GIS files for each city

Add utility overlay to feasibility hard filter

Build full zoning lookup table for all three cities (allowed uses + max density by district)

Refine scoring weights based on real-world testing with known sites

## Phase 5 — Airtable Integration (Weeks 12–16)

Goal: Push qualified parcels into Airtable deal tracker

Set up Airtable base with 'Deals' table schema (APN, address, acreage, units, score, etc.)

Build Airtable API sync: create new records for new parcels, update existing

Add 'Send to Airtable' button in Streamlit UI for manual pushes

Synced fields: APN, address, acreage, estimated units, score, zoning, MLS status, listing price

Optional: Airtable automation to notify team when new qualifying parcels are added

# 6. MLS API — Next Steps

Since you hold a license, API access is straightforward. Follow these steps to get connected:

Step 1: Identify Your MLS

West Michigan is served by the Greater Regional Alliance of REALTORS (GRAR) and the West Michigan Lakeshore Association of REALTORS (WLAR). Grand Haven and Holland fall under WLAR; Muskegon is covered by GRAR. You may need credentials for both.

Step 2: Request RESO Web API Access

Contact your MLS board and request 'RESO Web API' or 'Data Share' access for an internal business tool. You will likely need to sign a data access agreement. Noting that this is an internal tool (not a public IDX site) typically speeds up approval.

Step 3: Receive OAuth Credentials

Once approved, you will receive a client ID, client secret, and the API endpoint URL. Store these in environment variables — never in source code.

Step 4: Test with Postman or Python

Authenticate via OAuth and run a sample query. RESO Web API uses OData syntax. Example: GET /Property?$filter=PropertyType eq 'Land' and City eq 'Grand Haven'

Step 5: Build the Python Client

Wrap API calls in a Python class that handles token refresh, pagination, and field mapping to your internal parcel schema. This becomes the MLS module in Phase 2.

# 7. Key Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| MLS API approval takes time | Medium | Start Phases 1 and 3 in parallel; use ATTOM Data Solutions as a paid fallback |
| Zoning data not available as GIS | High | Build manual zoning lookup table as fallback; scrape ordinance PDFs for density rules |
| County parcel data quality varies | Medium | Cross-reference with Michigan statewide parcel layer (MCGI) for gap-filling |
| Wetland / floodplain data misses small features | Low–Medium | Flag edge-case parcels for manual review rather than hard-disqualifying them |
| Scope creep across 3 counties | High | Enforce strict phase gates — do not expand geography until current phase is stable |

# 8. Future Enhancements (Post-MVP)

Full Allegan County coverage

Automated weekly refresh of parcel and MLS data

School district overlay and walkability scoring

Comparable sales analysis using MLS sold data

Permit history lookup by parcel

Per-parcel PDF report generation

Multi-user login and saved search profiles

Email / Slack alerts for new qualifying parcels